|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Weeks  Task:Person | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| A: Akhirul Islam |  |  |  |  |  |  |  |  |  |
| B: S M Tusher Mustakim |  |  |  |  |  |  |  |  |  |
| C: Farzana Karim Mim, MD Methun |  |  |  |  |  |  |  |  |  |
| D: S M Tusher Mustakim, Akhirul Islam |  |  |  |  |  |  |  |  |  |
| E: Akhirul Isam |  |  |  |  |  |  |  |  |  |
| F: MD Methun, Farzana Karim |  |  |  |  |  |  |  |  |  |
| G: S M Tusher Mustakim, Ahirul Islam |  |  |  |  |  |  |  |  |  |

**Project Schedule (Software Development): Timeline Chart**

Activity Key:

* A: Problem Finding
* B: Requirment Analysis
* C: Design
* D: Development & Coding
* E: Integration & testing
* F: Implementation & deployment
* G: Operations & maintenance

**Timeline Charts**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work Tasks | Week 1 | | | | | Week 2 | | | | | Week 3 | | | | | Week 4 | | | | | Week 5 | | | | |
| 1.1.1: Problem Finding  Survey with customers  Concept Proposal  1.1.2: Requirement analysis  Functional requirement  Secuirity requirement  Project goals  1.1.3: Design  Desired features  Diagrams  Pseudocode  User interface  1.1.4: Development & Coding  Source code  Compilation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work Tasks | Week 6 | | | | | Week 7 | | | | | Week 8 | | | | | | Week 9 | | | | |
| 1.1.5: Integration & testing  Finding bugs  Fixing bugs  Compile after fix  1.1.6: Implementation&deployment  Realse in a imited segment  Test user acceptance  1.1.7: Operations & maintenance  Take bug reports from user  Resolve Bugs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  |  |  |  |